Project Planning Phase

Project Planning – AI WeatherWise

| Date | 01 October 2026 |
| --- | --- |
| Team ID | 6abb20cfb81abcc53b06e53d |
| Project Name | AI WeatherWise |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Location & Weather Search | USN-1 | As a user, I can search for a city and view its current weather information. | 3 | High | AI WeatherWise Team |
| Sprint-1 | Weather Display | USN-2 | As a user, I can view temperature, weather condition, humidity and wind information. | 3 | High | AI WeatherWise Team |
| Sprint-2 | Forecast | USN-3 | As a user, I can view the upcoming weather forecast. | 3 | High | AI WeatherWise Team |
| Sprint-2 | AI Weather Insights | USN-4 | As a user, I can receive simple AI-based weather insights and recommendations. | 5 | High | AI WeatherWise Team |
| Sprint-3 | User Experience | USN-5 | As a user, I can easily navigate the application and understand the weather information. | 3 | Medium | AI WeatherWise Team |
| Sprint-3 | Error Handling | USN-6 | As a user, I receive a clear message when a location is invalid or weather data is unavailable. | 3 | Medium | AI WeatherWise Team |
| Sprint-4 | Testing & Refinement | USN-7 | As a user, I can use the completed application with the major weather features working correctly. | 2 | High | AI WeatherWise Team |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 01 Oct 2026 | 06 Oct 2026 | 6 | 06 Oct 2026 |
| Sprint-2 | 8 | 6 Days | 07 Oct 2026 | 12 Oct 2026 | 8 | 12 Oct 2026 |
| Sprint-3 | 6 | 6 Days | 13 Oct 2026 | 18 Oct 2026 | 6 | 18 Oct 2026 |
| Sprint-4 | 2 | 6 Days | 19 Oct 2026 | 24 Oct 2026 | 2 | 24 Oct 2026 |

Velocity

Total planned story points = 22. With 4 sprints, the planned average velocity is 5.5 story points per sprint.

Burndown Chart

The burndown chart tracks the remaining story points during each sprint. For AI WeatherWise, the planned work reduces from 22 story points to 0 by the end of Sprint-4.

Reference

The original template references Agile/Scrum guidance from Atlassian and Visual Paradigm.